## Slide 1: Gym Helper Winter 2018
Project Release Plan
Team member names :
Jingyan Ran (Product Owner)
Keenan Yamasaki (Scrum Master)
Ilanji Rajamanickam
Jiayi Yang
Biran Flores
Liuwenda “Winston” Gao

## Slide 2: We solve problems for gym users
Project Release Plan
Problem 1: Lonely. Let Users can find their group in the gym or across gyms.
Problem 2: Boring. Competition system allow users compete with each other to win points. Problem 3: Hard to attend regularly Achievement system allow users earn extra points and win badges

## Slide 3: Gym Helper
Project Release Plan – User Stories
Sprint 1:
As a user, I want to create an account so that I can use the app
As a developer, I want to set up authentication servers so our user’s information is secure
As a user I want to create a profile page so I can input personal health information for the app to use
As a user, I want a fitness journal page so I can keep track of my exercise data such as reps/sets

## Slide 4: Gym Helper
Project Release Plan – User Stories
Sprint 2:
As a user I want data visualization so I can see my fitness progress over time
As a user I want an achievement system so I can celebrate milestones and personal goals I have achieved.

## Slide 5: Gym Helper
Project Release Plan – User Stories
Sprint 3:
As a user I want the ability to contact individuals within the network so that I can connect with my friends.
As a user, I want the ability to chat with groups of individuals within the Gym Helper app to discuss my fitness and goals.
As a user I want to add other users as friends on the app so I can watch their progress towards their fitness goals.
As a user, I want a leaderboard system so that I can compare my accomplishments with other individuals in the system.

## Slide 6: Gym Helper
Project Release Plan – Architecture
Social
Profile, chat room, friend list
Achievement
Data collection,
Data Displaying

## Slide 7: Gym Helper
Project Release Plan – Challenges/Risks
Unfamiliar libraries and language
Communications & Efficiency

## Slide 8: Gym Helper
Project Release Plan – Technologies
Python
Firebase
Jinja
Flask
Bootstrap