## Slide 1: Gym Helper Winter 2018
Project Release Plan
Team member names :
Jingyan Ran (Product Owner)
Keenan Yamasaki (Scrum Master)
Ilanji Rajamanickam
Jiayi Yang
Biran Flores
Liuwenda “Winston” Gao

## Slide 2: We solve problems for gym users
Project Release Plan
Problem 1: Lonely. Let Users can find their group in the gym or across gyms.
Problem 2: Boring. Competition system allow users compete with each other to win points. Problem 3: Hard to attend regularly Achievement system allow users earn extra points and win badges

## Slide 3: Gym Helper
Project Release Plan – User Stories
Sprint 1:
The users will have an account so that they can log in.
The users will have a profile so that they can be identified.
The users can enter the data so that the app has the data.

## Slide 4: Gym Helper
Project Release Plan – User Stories
Sprint 2:
The users can see a visualization of exercise that they did over a week or a month so that they know how much effort they put in work-out.
The users can see a visualization of changes of their body (percentage of fat, muscle, water, etc) so that they will notice how much improvement they did.
The users can find achievement in their profile so that they feel proud by themselves for working out and they feel more encouraged to work out.

## Slide 5: Gym Helper
Project Release Plan – User Stories
Sprint 3:
The app can suggest chat room for the users based on their profile
The users can add friends and chat with friends so that they can make friends.

## Slide 6: Gym Helper
Project Release Plan – Architecture
Social
Profile, chatroom, friendlist
Achievement
Data collection,
Data Displaying

## Slide 7: Gym Helper
Project Release Plan – Challenges/Risks
Unfamiliar libraries and language
Communications & Efficiency

## Slide 8: Gym Helper
Project Release Plan – Technologies
Python
Firebase
Jinja
Flask
Bootstrap