**Gym helper Sprint 2 Plan**

Sprint 2 completion date: Feb 21st, 2018

Revision number: 1

Revision date: Feb 7th, 2018

**GOAL:** The goal for Sprint 2 is to finalize the frame for the Gym Helper web application and complete the data input and output. This includes setting up sections to input fitness data in Journal page and connecting the database correctly with the frontend web page.

**Stories and Tasks**

(1) As a user, I want a navigation bar so I can go to other pages to use other functions of this app.

Task 1: Navigation bar html/css (1hr)

Total hours: 1

(5) As a user, I want a fitness journal page so I can keep track of my exercise data such as reps/sets (lowest priority in Sprint 1)

Task 1: Journal page html/css (2hrs)

Task 2: Sending user data to the database (5hrs)

Total hours: 7

(21) As a user, I want a chat system so that I can keep in touch with friends and family.

First Task: Create a chat system using Sockets.io

Second Task: Create a Group Chat Room where we can invite people.

Third Task: Create a History of the Chat.

Fourth Task: A One on One Chat (PM).

Total hours: 20

**Team roles:**

*Ilanji Rajamanickam (*Scrum Master & *Back-end developer)*

*Jingyan Ran (Product owner and developer)*

Keenan Yamasaki (*Back-end developer*)

Brian Flores (Scrum Master & Back-end)

Liuwenda “Winston” Gao (*UX Design*)

**Initial task assignment:**

Ilanji Rajamanickam: As a user, I want to access my past journal entries and chats from a database. First task is to connect the journal and chat front ends to the firebase database

Jingyan Ran: As a user, I want a fitness journal page so I can keep track of my exercise data such as reps/sets. First task: Sending user data to the database, getting inputting data functional.

Keenan Yamasaki: As a user, I want to access my past journal entries and chats from a database. First task is to connect the journal and chat front ends to the firebase database

Brian Flores: As a user, I want a chat system so that I can keep in touch with friends and family. First Task is to create a chat system where we can invite people that we wish to talk to.

Liuwenda “Winston” Gao: As a user, I want a fitness journal page so I can keep track of my exercise data such as reps/sets. First Task : HTML/CSS for Journal page

**Burnup Chart & Scrum board Status : in Lab.**

**Scrum times: Monday 6:00pm-8:00pm Tuesday 12:40-1:10pm Thursday 1:00pm-1:20pm**