Sprint #2 Report

Gym Helper

Feb 20, 2018

Actions to Stop:

1. The team should stop delaying on starting important parts of the project.
2. The developers should stop writing javascript/CSS/html in a same file, they should separate them into different folders to better organize the code structure.
3. The developers should stop using inconsistent design paradigms

Actions to Start:

1. All team members/developers should pull the changes before pushing to Github, in order to avoid losing important progress after merging.
2. The team should correctly using github branches, and merging sooner, so as to not have larger issues when merging with master.

Actions to Keep Doing:

1. The team should keep following the coding style and standard.
2. The team should keep constant communication between team members.
3. The team members should keep team member informed of roadblocks in order to finish on in time.
4. The team members should keep checking discord channel frequently so that they will not miss important meeting.

Completed User Story:

1. As a user, I want I can input my exercise data in a journal page based on exercise types so that I can keep track of my progress of different exercises.
2. As a user, I want a navigation bar so I can go to other pages to use other functions of this app.
3. As a user, i want a home page so that I can know what this app is about.
4. As a user, I want a chat system so that I can keep in touch people using this app. (Half-Done)

Uncompleted User Story:

1. As a user, I want to chat one on one so I can have private conversation with my friends in the Gym Helper. (Task of User Story 3)
2. As a user, I want to create a group chat room where I can invite people so I can talk with the specific group of people. (Task of User Story 3)

Work complete rate:

* Total user stories completed: 3.5
* Total number of user stories : 4

