Sprint #2 Report

Gym Helper

Feb 20, 2018

Actions to Stop:

1. The team should stop delaying on starting important parts of the project.
2. The developers should stop writing javascript/CSS/html in a same file, they should separate them into different folders to better organize the code structure.

Actions to Start:

1. All team members/developers should pull the changes before pushing to Github, in order to avoid losing important progress after merging.
2. The team should correctly using github branches, and merging sooner, so as to not have larger issues when merging with master.

Actions to Keep Doing:

1. The team should keep following the coding style and standard.
2. The team should keep constant communication between team members.
3. The team members should keep team member informed of roadblocks in order to finish on in time.
4. The team members should keep checking discord channel frequently so that they will not miss important meeting.

Completed User Story:

1. As a user, I want a navigation bar so I can go to other pages to use other functions of this app.
2. As a user, I want a fitness journal page so I can keep track of my exercise data such as reps/sets
3. As a user, I want a chat system so that I can keep in touch with friends and family.

Uncompleted User Story:

1. A One on One Chat (PM). (Task of User Story 3)
2. Create a Group Chat Room where we can invite people.(Task of User Story 3)

Work complete rate:

* Total user stories completed: 3
* Total number of user stories : 2.5