**Gym helper Sprint 3 Plan**

Sprint 3 completion date: March 3rd, 2018

Revision number: 1

**GOAL:**

**Stories and Tasks**

(5) As a user, I want the ability to chat with groups of individuals within the Gym Helper app to discuss my fitness and goals (highest priority for Sprint 3).

Task 1: private chat with friend list html.

Task 2: friend list javascript

(3) As a user I want to add other users as friends on the app so I can watch their progress towards their fitness goals.

Task 1: friend list

Task 2: progress(data) visualization

(2) As a user, I want a leaderboard system so that I can compare my accomplishments with other individuals in the system.

Task 1: leaderboard page/list html

Task 2: javascript for leaderboard

(3) As a user I want to share my status with my friends so we can encourage each other to keep exercising.

Task 1: progress sharing function

(5) As a user I want visualize my weight and other body informance by graph so I can see my fitness progress over time.

Task 1: visualization chart

**Team roles:**

*Ilanji Rajamanickam (* *Back-end developer)*

*Jingyan Ran (Product owner and developer)*

Keenan Yamasaki (*Back-end developer*)

Brian Flores ( Back-end)

Liuwenda “Winston” Gao (Scrum-Master &*UX Design*)

**Initial task assignment:**

Ilanji Rajamanickam: As a user I want to have my data visualized, so I can see my own progress. First task: Get data from database and output to the front end.

Jingyan Ran: As a user I want to add other users as friends on the app so I can watch their progress towards their fitness goals. First task: private chat with friend list javascript.

Keenan Yamasaki: As a user, I want the ability to chat with groups of individuals within the Gym Helper app to discuss my fitness and goals. First task: private chat with friend list javascript.

Brian Flores: As a user I want to have my data visualized, so I can see my own progress. First task: Get data from database and output to the front end.

Liuwenda “Winston” Gao: As a user, I want a leaderboard system so that I can compare my accomplishments with other individuals in the system .First task: leaderboard page/list html

**Burnup Chart & Scrum board Status : in Lab.**

**Scrum times: Monday 6:00pm-8:00pm Tuesday 12:40-1:10pm Thursday 1:00pm-1:20pm**