Sprint #3 Report

Gym Helper

March 11, 2018

Actions to Stop:

1. The team should stop delaying on starting important parts of the project.
2. The developers should stop writing multiple same javascript codes in a file.

Actions to Start:

1. The team should check and fix the bugs before the presentation.
2. The team should comment the code to increase readability

Actions to Keep Doing:

1. The team should keep constant communication between team members for the final presentation and bug fixing.
2. The team members should keep team member informed of roadblocks in order to finish on in time.
3. The team members should keep checking discord channel frequently.

Completed User Story:

1. As a user, I want the ability to chat with groups of individuals within the Gym Helper app to discuss my fitness and goals.
2. As a user, I want a leaderboard system so that I can compare my accomplishments with other individuals in the system.
3. As a user I want visualize my fitness statistics over time.
4. As a developer I want to have an achievement system for the users so the users feel more encouraged to go to the gym.

Uncompleted User Story:

1. As a user I want to add other users as friends on the app so I can communicate with my friends in this app.
2. As a user I want to share my status with my friends so we can encourage each other to keep exercising.

Work complete rate:

* Total user stories completed: 4
* Total number of user stories : 6