Sprint #1 Report

Gym Helper

Feb 2, 2018

Actions to Stop:

1. The team should stop having review meetings the day before a deadline. These review meetings should be at least two days before the deadline so there is time to finish or remedy unfinished problems.

Actions to Start:

1. The team should have a constant schedule and location of the weekly meetings, since some team members may not check the discord very often and may miss the meeting.
2. The team should decide on a framework for the project, so that backend developers have a steady framework to work on.

Actions to Keep Doing:

1. The team members should keep team member informed of roadblocks.In order to finish on in time.
2. The team members should keep checking discord channel frequently so that they will not miss important meeting.
3. The team members should keep learning docs and tutorials for frameworks and firebase so that they can improve their ability to build better product.

Completed User Story:

1. As a developer, I want to set up authentication servers so our user’s information is secure.
2. As a user I want to create a profile page so I can input personal information for the app to use.
3. As a user, I want to create an account so that I can use the app.

Uncompleted User Story:

As a user, I want the app to store my information in a database so I can access it whenever I want.

Work complete rate:

* Total user stories completed: 3
* Total number of user stories : 4